Migration Odoo Nouvelle trajectoire 8 vers 14
# A Faire
A Faire	Fait le
Impossible d’installer le module eLeanring (problème avec res.user.1 et res.users.2)	06/02/21
Migration calendar_event	14/01/21
Masquer le menu « Discussions »	21/01/21
Migrer pièces jointes « Base documentaire » / => Ajouter tchat en dessous pour avoir les pièces jointes	21/01/21
Migrer les logos de res_partner dans ir_attachement	14/01/21
Migration des logos des entreprises / Il faut migrer le contenu de ces champ dans « ir_attachement » / image, image_medium, image_small	14/01/21
Bug d’affichage lors de la création d’un RDV => Il faut recharger la page pour voir apparaître le RDV
Le nombre de RDV affichés n’est pas le bon : / Quand je clique sur cet icône, je ne vois pas les RDV créés avec les activités, sauf si je rafraîchis la page
crm_phonecall => Cette table n’existe plus => Migrer dans mail_activity ? / Voir pour installer le module « crm_phonecall » dispoble pour Odoo 13 : / https://odoo-community.org/shop/product/crm-phone-calls-888 / Il y a aussi un PR pour la version 14 : / https://github.com/OCA/crm/pull/364	14/01/21
Prévoir la traduction des champs du module communtaire crm_phonecall	14/01/21
Migration des groupes	11/01/21
Migration des mots de passe	11/01/21
Automatiser migration des pièces jointes	14/01/21
res_partner à vérifier => Partie compta (ir_properties)
Bug connexion avec olivier.nouvelletrajectoire@gmail.com / 2020-12-27 15:06:07,272 6276 WARNING nouvelle-trajectoire14_migre odoo.http: Access to unauthorized or invalid companies. / Il fallait migrer cette table : / res_company_users_rel	11/01/21
Finaliser migration du module (res_partner_view)	14/01/21
Migrer les étiquettes de res_partner	14/01/21

# Migration des groupes
nouvelle-trajectoire8=# select ir.name,g.name,count(*) from res_groups_users_rel r inner join res_groups g on r.gid=g.id inner join res_users u on r.uid=u.id left outer join ir_module_category ir on g.category_id=ir.id group by ir.name,g.name order by ir.name,g.name;
        name | name | count
----------------------+------------------------------------------+-------
 Accounting & Finance | Accountant | 5
 Accounting & Finance | Financial Manager | 5
 Accounting & Finance | Invoicing & Payments | 5
 Administration | Access Rights | 1
 Administration | Settings | 1
 Human Resources | Employee | 17
 Human Resources | Manager | 4
 Human Resources | Officer | 4
 Knowledge | User | 5
 Project | Manager | 5
 Project | User | 5
 Purchases | Manager | 5
 Purchases | User | 5
 Sales | Manager | 6
 Sales | See all Leads | 6
 Sales | See Own Leads | 6
 Sharing | User | 3
 Technical Settings | Do Not Use Sales Teams | 17
 Technical Settings | Manage Multiple Locations and Warehouses | 5
 Usability | Technical Features | 1
 Warehouse | Manager | 5
 Warehouse | User | 5
        | Contact Creation | 17
        | Portal | 1
        | Public | 1
(25 lignes)

nouvelle-trajectoire14_migre=# select ir.name,g.name,count(*) from res_groups_users_rel r inner join res_groups g on r.gid=g.id inner join res_users u on r.uid=u.id left outer join ir_module_category ir on g.category_id=ir.id group by ir.name,g.name order by ir.name,g.name;
      name | name | count
----------------+------------------------------------------------------+-------
 Administration | Access Rights | 2
 Administration | Settings | 2
 Attendances | Administrator | 3
 Attendances | Manual Attendance | 3
 Attendances | Officer | 3
 Employees | Administrator | 3
 Employees | Kiosk Attendance | 3
 Employees | Officer | 3
 Extra Rights | Contact Creation | 3
 Extra Rights | Technical Features | 3
 Inventory | Administrator | 3
 Inventory | User | 3
 Invoicing | Billing | 3
 Invoicing | Billing Administrator | 3
 Project | Administrator | 3
 Project | User | 3
 Purchase | Administrator | 3
 Purchase | User | 3
 Sales | Administrator | 3
 Sales | User: All Documents | 3
 Sales | User: Own Documents Only | 3
 Technical | Access to Private Addresses | 3
 Technical | Access to export feature | 3
 Technical | Send an automatic reminder email to confirm delivery | 3
 Technical | Tax display B2B | 5
 Timesheets | Administrator | 3
 Timesheets | Approver | 3
 Timesheets | See own timesheets | 3
 User types | Internal User | 3
 User types | Portal | 1
 User types | Public | 1
(31 lignes)
## Migration des logos des entreprises
I am using this code to upload image to ir.attachment for product.template and it works for me. Hope it will help. Odoo will automatically add records for image_medium and image_small.
   $imageBase64 = base64_encode(file_get_contents('path_to_your_file/image.png'));
   $models->execute_kw($db, $uid, $password,
    'ir.attachment',
    'create', // Function name
        array( // Values-array
        array( // First record
        'res_model'=>'product.template',
        'name' => 'image',
        'res_field' => 'image',
        'res_id'=> 1234,
        'res_name' => 'product_name',
        'type' => 'binary',
        'datas' => $imageBase64
        )
        )
    );

odoo@buster:/$ echo "select id,name,res_model,res_field,res_id,company_id,type,store_fname,file_size,checksum,mimetype,index_content from ir_attachment order by id desc limit 6" | psql nouvelle-trajectoire14_migre
  id | name | res_model | res_field | res_id | company_id | type | store_fname | file_size | checksum | mimetype | index_content
------+---------------------------------+-------------+------------+--------+------------+--------+---------------------------------------------+-----------+------------------------------------------+------------------------+---------------
 1465 | image_1024 | res.partner | image_1024 | 95 | 1 | binary | ed/ed92741ffe0b99b29f47249bbfd3a9e475f0a701 | 168803 | ed92741ffe0b99b29f47249bbfd3a9e475f0a701 | image/png | image
 1464 | image_256 | res.partner | image_256 | 95 | 1 | binary |

pdf = self.env['report'].get_pdf(obj, 'is_plastigray.report_cde_ouverte_fournisseur')
vals = {
'name': name,
'datas_fname': name,
'type': 'binary',
'res_model': model,
'res_id': obj.id,
'datas': pdf.encode('base64'),
}
        attachment_id=self.create_ferme_uniquement(name)
        attachment = attachment_obj.browse(attachment_id)
        pdfreport_id, pdfreport_path = tempfile.mkstemp(suffix='.pdf', prefix='order.tmp1.')
        f = open(pdfreport_path,'wb')
        f.write(attachment.datas.decode('base64'))
        f.close()

# #** ir_attachment *************************************************************
# SQL="""
# update ir_attachment set res_field='image_128' where res_field='image_small';
# update ir_attachment set res_field='image_1920' where res_field='image';
# """
# cnx_dst,cr_dst=GetCR(db_dst)
# cr_dst.execute(SQL)
# cnx_dst.commit()
# #******************************************************************************

## Problème installation module eCommerce après migration
The above exception was the direct cause of the following exception:
Traceback (most recent call last):
  File "/opt/odoo-14/odoo/http.py", line 638, in _handle_exception
    return super(JsonRequest, self)._handle_exception(exception)
  File "/opt/odoo-14/odoo/http.py", line 314, in _handle_exception
    raise exception.with_traceback(None) from new_cause
odoo.tools.convert.ParseError: while parsing /opt/odoo-14/addons/website/security/website_security.xml:11, near
<record id="group_website_designer" model="res.groups">
        <field name="name">Editor and Designer</field>
        <field name="users" eval="[(4, ref('base.user_root')), (4, ref('base.user_admin'))]"/>
        <field name="implied_ids" eval="[(4, ref('group_website_publisher'))]"/>
        <field name="category_id" ref="base.module_category_website_website"/>
    </record>
J’ai essayé de passé en super-admin, mais le résultat était le même
odoo.tools.convert.ParseError: while parsing /opt/odoo-14/addons/website/security/website_security.xml:18, near
<record id="base.default_user" model="res.users">
        <field name="groups_id" eval="[(4, ref('group_website_designer'))]"/>
    </record>

<record id="base.group_system" model="res.groups">
        <field name="implied_ids" eval="[(4, ref('website.group_website_designer'))]"/>
    </record>

C’est un problème de configuration des groupes des utilisateurs super-amdin (uid=1) et public/defaut (uid=3)
## nouvelle-trajectoire14
select res_id,module,name from ir_model_data where model='res.users' order by res_id ;
 res_id | module | name
--------+--------+-------------------------
      1 | base | user_root
      2 | base | user_admin
      3 | base | default_user
      4 | base | public_user
      5 | base | template_portal_user_id

select id,login from res_users order by id;
 id | login
----+----------------
  1 | __system__
  2 | admin
  3 | default
  4 | public
  5 | portaltemplate

## nouvelle-trajectoire14_migre
select res_id,module,name from ir_model_data where model='res.users' order by res_id ;
 res_id | module | name
--------+------------+-------------------------
      1 | base | user_root
      2 | base | user_admin
      3 | base | default_user
      4 | base | public_user
      5 | base | template_portal_user_id

select id,login from res_users order by id;
 id | login
----+------------------------------------------
  1 | __system__
  2 | admin
  3 | public
  4 | portaltemplate
## Problème
<record id="base.group_system" model="res.groups">
    <field name="implied_ids" eval="[(4, ref('website.group_website_designer'))]"/>
</record>
## nouvelle-trajectoire14_migre
select res_id,module,name
from ir_model_data where model='res.groups' and module='base' order by res_id;
 res_id | module | name
--------+--------+-------------------------
      1 | base | group_user
      2 | base | group_erp_manager
      3 | base | group_system
      4 | base | group_multi_company
      5 | base | group_multi_currency
      6 | base | group_no_one
      7 | base | group_allow_export
      8 | base | group_partner_manager
      9 | base | group_portal
     10 | base | group_public
     11 | base | group_private_addresses
(11 lignes)
## nouvelle-trajectoire14
select res_id,module,name from ir_model_data where model='res.groups' and module='base' order by res_id;
 res_id | module | name
--------+--------+-------------------------
      1 | base | group_user
      2 | base | group_erp_manager
      3 | base | group_system
      4 | base | group_multi_company
      5 | base | group_multi_currency
      6 | base | group_no_one
      7 | base | group_allow_export
      8 | base | group_partner_manager
      9 | base | group_portal
     10 | base | group_public
     11 | base | group_private_addresses
(11 lignes)
## Problème installation module eCommerce
Premier problème :
<record id="group_website_designer" model="res.groups">
        <field name="name">Editor and Designer</field>
        <field name="users" eval="[(4, ref('base.user_root')), (4, ref('base.user_admin'))]"/>
        <field name="implied_ids" eval="[(4, ref('group_website_publisher'))]"/>
        <field name="category_id" ref="base.module_category_website_website"/>
    </record>

Pour résoudre ce problème :
update res_users set active='f' where id=1;
Problème suivant :
<record id="base.default_user" model="res.users">
        <field name="groups_id" eval="[(4, ref('group_website_designer'))]"/>
    </record>
Pour résoudre ce problème :
delete from res_groups_users_rel where uid=3;
update res_users set active='t' where id=3;