Migration Odoo Plastigray 8 vers 16
# Terminé (à tester)
A tester	Fait le	Commentaire
Ventes / BL manuel/Transport / BL Manuel
Ventes / BL manuel/Transport / Demande de transport
Gestion product_ul et product_packgaging	26/10/22

Revoir toutes les « ir.actions.server » (en commentaire pour le moment)
Revoir « _defaults » partout car n’est plus utilisé avec Odoo 16

Tarif commercial : Revoir le code python (create, write, copy...)
copy_other_database à revoir partout

# A Faire
A Faire	Fait le
Les champs "supplier" et « customer » n'existe plus dans res_partner : / <field name="mouliste_id"/> <!-- domain="[('supplier','=',True),('is_company','=',True)]" /> --> / <field name="client_id"/> <!-- domain="[('customer','=',True),('is_company','=',True)]" /> -->
Ligne à revoir : / is_mold.py/if company.is_base_principale
Action à revoir : / actualiser_chef_de_projet_action_server
name_get et name_search dans product_product et product_template
is_demande_achat_serie => pricelist_id => Il n'y a plus de liste de prix pour les fournisseurs
is_demande_achat_fg => pricelist_id
is_demande_achat_invest => pricelist_id
is_demande_achat_moule => pricelist_id
is_facture_pk => A revoir après avoir mis en place stock_picking et sale_order

Action à revoir car tous les champs sont affichés et problème avec company_id : / if line.vsb==False and line.name: / print(line.name, line.name.name) / #setattr(obj, line.name.name, True) / J’ai ajouté un try pour éviter l’erreur sur company_id	28/09/22
A finaliser : / product_view.xml
Problème avec les unités suite migration table uom.uom en ajoutant un colis sur la fiche article / return self.env.ref('uom.product_uom_millimeter') / File "/opt/odoo16/odoo/api.py", line 591, in ref / raise ValueError('No record found for unique ID %s. It may have been deleted.' % (xml_id)) / ValueError: No record found for unique ID uom.product_uom_millimeter. It may have been deleted.
A revoir : / is_view_partner_bank_form / is_view_partner_bank_tree
is_bon_transfert / galia_um_ids
res_partner_view : Encore plein de chose à revoir / is_database_origine_id à activer sur toutes les views dans res_partner_view

is_bon_transfert / La table product.ul pour gérer les colis n’existe plus / id | create_uid | create_date | name | weight | height | width | length | write_date | write_uid | type / -----+------------+----------------------------+------------------------+--------+--------+-------+--------+----------------------------+-----------+-------- / 3 | 1 | 2016-04-05 14:42:55.26323 | SAC | 0 | 0 | 0 | 0 | 2016-04-05 14:42:55.26323 | 1 | unit / 5 | 1 | 2016-04-05 14:51:59.104838 | CARTON | 0 | 0 | 0 | 0 | 2016-04-05 14:51:59.104838 | 1 | pack / 8 | 1 | 2016-05-30 08:58:57.820444 | BAC EFP642 E2 FENWICK | 2 | 200 | 400 | 600 | 2016-05-30 08:58:57.820444 | 1 | box / #uc_id = fields.Many2one('product.ul', 'UC' , compute='_compute', readonly=True, store=True) / #um_id = fields.Many2one('product.ul', 'UM' , compute='_compute', readonly=True, store=True)

Liste à servir / 2022-10-23 14:38:35,285 6227 WARNING pg-odoo16-1 odoo.fields: Field is.liste.servir.line.uc_id with unknown comodel_name 'product.ul' / 2022-10-23 14:38:35,286 6227 WARNING pg-odoo16-1 odoo.fields: Field is.liste.servir.line.um_id with unknown comodel_name 'product.ul' / 2022-10-23 14:38:35,286 6227 WARNING pg-odoo16-1 odoo.fields: Field is.liste.servir.uc.uc_id with unknown comodel_name 'product.ul' / 2022-10-23 14:38:35,286 6227 WARNING pg-odoo16-1 odoo.fields: Field is.liste.servir.uc.um_id with unknown comodel_name 'product.ul' / 2022-10-23 14:38:35,286 6227 WARNING pg-odoo16-1 odoo.fields: Field is.liste.servir.um.um_id with unknown comodel_name 'product.ul' / Manque les séquences / Finaliser la vue (vues des tableaux à revoir)
is_consigne_journaliere TODO : Liens avec odoo0, dynacase et les ordres de travaux => A revoir plus tard
is_pointage : default name et write
is_deb : A revoir après la facturation client
is_reach : A revoir après stock_picking
is_export_edi : à finaliser
is_export_cegid : A finaliser
is_mini_delta_dore : A finaliser

# Voir comment mettre le chatter en bas et non pas à droite pour pouvoir élargir la taille du formulaire
https://apps.odoo.com/apps/modules/16.0/od_chatter_position/
# Comparer les modules installés
odoo@bullseye:/media/sf_dev_odoo/migration-odoo$ ./migration-odoo.py compare_modules | grep "state_src=installed" | grep -v state_dst=installed
- account_accountant state_src=installed state_dst=uninstallable OK OK
- account_cancel state_src=installed OK
- account_chart state_src=installed OK
- account_voucher state_src=installed OK
- auditlog state_src=installed OK
- auth_crypt state_src=installed OK
- auth_ldap state_src=installed state_dst=uninstalled OK OK
- base_action_rule state_src=installed OK
- board state_src=installed state_dst=uninstalled OK OK
- calendar state_src=installed state_dst=uninstalled OK OK
- crm state_src=installed state_dst=uninstalled OK OK
- decimal_precision state_src=installed OK
- document state_src=installed OK
- edi state_src=installed OK
- email_template state_src=installed OK
- fetchmail state_src=installed OK
- knowledge state_src=installed OK
- mass_editing state_src=installed OK
- mrp_byproduct state_src=installed OK
- mrp_operations state_src=installed OK
- payment_transfer state_src=installed OK
- procurement state_src=installed OK
- qweb_usertime state_src=installed OK
- report state_src=installed OK
- sale_crm state_src=installed state_dst=uninstalled OK OK
- share state_src=installed OK
- wct_keyboard_shortcuts state_src=installed OK
- web_calendar state_src=installed OK
- web_diagram state_src=installed OK
- web_export_view state_src=installed OK
- web_gantt state_src=installed OK
- web_graph state_src=installed OK
- web_kanban state_src=installed OK
- web_kanban_sparkline state_src=installed OK
- web_list_view_sticky state_src=installed OK
- web_m2x_options state_src=installed OK
- web_tests state_src=installed OK
- web_tree_color state_src=installed OK
- web_tree_many2one_clickable state_src=installed OK
- web_view_editor state_src=installed OK
- web_widget_color state_src=installed OK
# Données dans la table source et table de destination inexistante
odoo@bullseye:/media/sf_dev_odoo/migration-odoo$ ./migration-odoo.py compare_tables | grep -v "is_" | grep test3
ct/nb table nb_src nb_dst src dst test1 test2
6/1134 account_account_financial_report_type 15 2 test1 test2 test3
15/1134 account_account_type 16 10 test1 test2 test3
29/1134 account_analytic_journal 2 10 test1 test2 test3
64/1134 account_financial_report 8 14 test1 test2 test3
74/1134 account_fiscalyear 7 12 test1 test2 test3
85/1134 account_invoice 34834 50 test1 test2 test3
88/1134 account_invoice_line 127021 30 test1 test2 test3
89/1134 account_invoice_line_tax 128537 2 test1 test2 test3
92/1134 account_invoice_tax 36529 18 test1 test2 test3
100/1134 account_journal_cashbox_line 255 7 test1 test2 test3
103/1134 account_journal_period 254 11 test1 test2 test3
120/1134 account_move_reconcile 9 8 test1 test2 test3
139/1134 account_period 91 13 test1 test2 test3
172/1134 account_tax_code 67 13 test1 test2 test3
173/1134 account_tax_code_template 90 12 test1 test2 test3
202/1134 auditlog_http_request 385474 10 test1 test2 test3
203/1134 auditlog_http_session 10588 7 test1 test2 test3
204/1134 auditlog_log 255241 13 test1 test2 test3
205/1134 auditlog_log_line 1236468 19 test1 test2 test3
206/1134 auditlog_rule 15 15 test1 test2 test3
254/1134 calendar_alarm 7 10 test1 test2 test3
260/1134 calendar_event_type 5 6 test1 test2 test3
268/1134 crm_case_categ 10 8 test1 test2 test3
269/1134 crm_case_section 1 24 test1 test2 test3
270/1134 crm_case_stage 7 13 test1 test2 test3
281/1134 crm_payment_mode 4 7 test1 test2 test3
290/1134 crm_tracking_medium 5 7 test1 test2 test3
291/1134 crm_tracking_source 3 6 test1 test2 test3
299/1134 document_directory 9 17 test1 test2 test3
300/1134 document_directory_content 2 13 test1 test2 test3
301/1134 document_directory_content_type 1 9 test1 test2 test3
305/1134 email_template 14 29 test1 test2 test3
379/1134 ir_model_mass_object_rel 2 2 test1 test2 test3
391/1134 ir_sequence_type 57 7 test1 test2 test3
393/1134 ir_translation 16883 10 test1 test2 test3
399/1134 ir_values 7975 15 test1 test2 test3
728/1134 l10n_fr_line 130 9 test1 test2 test3
729/1134 l10n_fr_report 2 7 test1 test2 test3
753/1134 mail_group 1 15 test1 test2 test3
754/1134 mail_group_res_group_rel 1 2 test1 test2 test3
781/1134 mass_field_rel 10 2 test1 test2 test3
782/1134 mass_object 2 9 test1 test2 test3
802/1134 mrp_operations_operation_code 5 8 test1 test2 test3
803/1134 mrp_prevision 25931 27 test1 test2 test3
806/1134 mrp_product_produce 39 14 test1 test2 test3
807/1134 mrp_product_produce_line 194 10 test1 test2 test3
812/1134 mrp_production_product_line 232629 13 test1 test2 test3
817/1134 mrp_production_workcenter_line 78193 23 test1 test2 test3
820/1134 mrp_routing 2423 14 test1 test2 test3
839/1134 partner_database_rel 6384 2 test1 test2 test3
840/1134 payment_acquirer 1 19 test1 test2 test3
860/1134 pricelist_partnerinfo 1 9 test1 test2 test3
865/1134 procurement_order 67870 29 test1 test2 test3
869/1134 procurement_rule 6 24 test1 test2 test3
887/1134 product_price_history 9070 9 test1 test2 test3
889/1134 product_price_type 2 9 test1 test2 test3
892/1134 product_pricelist_type 2 7 test1 test2 test3
893/1134 product_pricelist_version 1885 11 test1 test2 test3
912/1134 product_ul 125 11 test1 test2 test3
913/1134 product_uom 111 13 test1 test2 test3
914/1134 product_uom_categ 6 6 test1 test2 test3
926/1134 purchase_order_taxe 57206 2 test1 test2 test3
950/1134 res_font 42 9 test1 test2 test3
962/1134 res_partner_bank_type 2 8 test1 test2 test3
963/1134 res_partner_bank_type_field 4 10 test1 test2 test3
968/1134 res_request_link 7 8 test1 test2 test3
988/1134 sale_member_rel 1 2 test1 test2 test3
992/1134 sale_order_invoice_rel 15962 2 test1 test2 test3
999/1134 sale_order_tax 76331 2 test1 test2 test3
1005/1134 section_stage_rel 7 2 test1 test2 test3
1033/1134 stock_incoterms 27 8 test1 test2 test3
1034/1134 stock_inventory 13797 16 test1 test2 test3
1039/1134 stock_inventory_line 70577 19 test1 test2 test3
1045/1134 stock_location_route 6 15 test1 test2 test3
1047/1134 stock_location_route_move 188914 2 test1 test2 test3
1055/1134 stock_move_operation_link 194512 9 test1 test2 test3
1059/1134 stock_pack_operation 145768 21 test1 test2 test3
1069/1134 stock_production_lot 87830 11 test1 test2 test3
1072/1134 stock_quant_move_rel 2566008 2 test1 test2 test3
1099/1134 stock_transfer_details 6 9 test1 test2 test3
1100/1134 stock_transfer_details_items 20 19 test1 test2 test3
1128/1134 wkf 8 8 test1 test2 test3
1129/1134 wkf_activity 66 16 test1 test2 test3
1130/1134 wkf_instance 223939 6 test1 test2 test3
1131/1134 wkf_transition 104 13 test1 test2 test3
1133/1134 wkf_witm_trans 9684 2 test1 test2 test3
1134/1134 wkf_workitem 235422 5 test1 test2 test3
test3 : nb_src>0 and nb_dst=='' => Données dans la table source et table de destination inexistante

# res_partner
odoo@bullseye:/media/sf_dev_odoo/migration-odoo$ ./migration-odoo.py compare_champs res_partner | grep "nb>1" | grep -v "is_" | grep -v ok_dst
- credit_limit double precision ok_src 2 nb>1
- customer boolean ok_src 2 nb>1
- fax character varying ok_src 51 nb>1
- image bytea ok_src 144 nb>1
- image_medium bytea ok_src 144 nb>1
- image_small bytea ok_src 144 nb>1
- last_reconciliation_date timestamp without time zone ok_src 3 nb>1
- message_last_post timestamp without time zone ok_src 2 nb>1
- notify_email character varying ok_src 2 nb>1
- opt_out boolean ok_src 2 nb>1
- supplier boolean ok_src 3 nb>1
- use_parent_address boolean ok_src 3 nb>1
- vat_subjected boolean ok_src 3 nb>1

# product_template
psycopg2.errors.InvalidTextRepresentation: ERREUR: syntaxe en entrée invalide pour le type json
DETAIL: Le jeton « FICHE » n'est pas valide.
CONTEXT: données JSON, ligne 1 : FICHE...
COPY product_template, ligne 2, colonne name : « FICHE HYPRA 380V + N + T 16A »

Le format jsonb n’est pas reconnu pour la migration
odoo@bullseye:/media/sf_dev_odoo/migration-odoo$ ./migration-odoo.py compare_champs product_template | grep json
- description text jsonb ok_src ok_dst 1
- description_picking jsonb ok_dst 0
- description_pickingin jsonb ok_dst 0
- description_pickingout jsonb ok_dst 0
- description_purchase text jsonb ok_src ok_dst 1
- description_sale text jsonb ok_src ok_dst 1
- name character varying jsonb ok_src ok_dst 5816 nb>1

# Fonctions json dans postgresql
- https://www.postgresql.org/docs/9.3/functions-json.html
- https://www.postgresql.org/docs/13/functions-json.html

pg-odoo16-1=# select id, name from product_template;
 id | name
----+----------------------------------------------------
  1 | {"en_US": "toto et tutu", "fr_FR": "toto et tutu"}
(1 ligne)

pg-odoo16-1=# select id, name->>'fr_FR' from product_template;
 id | ?column?
----+--------------
  1 | toto et tutu
(1 ligne)

# L'utilisateur ne peut pas avoir plus d'un type d'utilisateur
pg-odoo16-1=# select id,name->>'fr_FR' from ir_module_category where name->>'en_US'='User types';
 id | ?column?
----+---------------------
 67 | Types d'utilisateur

pg-odoo16-1=# select id,name->>'fr_FR' from res_groups where category_id=67;
 id | ?column?
----+---------------------
 11 | Public
 10 | Portail
  1 | Utilisateur interne

# product_packaging
Beaucoup de changements sur cette table à réintégrer dans odoo 16
pg-odoo8-1=# select id, rows, ul_qty, qty, product_tmpl_id, ul, ul_container from product_packaging;
  id | rows | ul_qty | qty | product_tmpl_id | ul | ul_container
------+------+--------+-------+-----------------+-----+--------------
 2299 | 3 | 4 | 70 | 3277 | 53 | 9
 1348 | 5 | 10 | 1456 | 2126 | 47 | 1
 1415 | 3 | 8 | 96 | 2193 | 47 | 9
 1343 | 3 | 4 | 108 | 2121 | 54 | 9

class product_packaging(osv.osv):
    _name = "product.packaging"
    _description = "Packaging"
    _rec_name = 'ean'
    _order = 'sequence'
    _columns = {
        'sequence': fields.integer('Sequence', help="Gives the sequence order when displaying a list of packaging."),
        'name' : fields.text('Description'),
        'qty' : fields.float('Quantity by Package',
        help="The total number of products you can put by pallet or box."),
        'ul' : fields.many2one('product.ul', 'Package Logistic Unit', required=True),
        'ul_qty' : fields.integer('Package by layer', help='The number of packages by layer'),
        'ul_container': fields.many2one('product.ul', 'Pallet Logistic Unit'),
        'rows' : fields.integer('Number of Layers', required=True,
        help='The number of layers on a pallet or box'),
        'product_tmpl_id' : fields.many2one('product.template', 'Product', select=1, ondelete='cascade', required=True),
        'ean' : fields.char('EAN', size=14, help="The EAN code of the package unit."),
        'code' : fields.char('Code', help="The code of the transport unit."),
        'weight': fields.float('Total Package Weight',
        help='The weight of a full package, pallet or box.'),
    }
# product_ul
Cette table n’existe plus => Il faut la re-créer, car elle est utilisée par Plastigray
class product_ul(osv.osv):
    _name = "product.ul"
    _description = "Logistic Unit"
    _columns = {
        'name' : fields.char('Name', select=True, required=True, translate=True),
        'type' : fields.selection([('unit','Unit'),('pack','Pack'),('box', 'Box'), ('pallet', 'Pallet')], 'Type', required=True),
        'height': fields.float('Height', help='The height of the package'),
        'width': fields.float('Width', help='The width of the package'),
        'length': fields.float('Length', help='The length of the package'),
        'weight': fields.float('Empty Package Weight'),
    }